## Slide 1: dripdrop Group 25
Zachary Foote, Kaden Wingert, Kolby Kucera, Logan Roe, Elyse Kriegel, Gavin Rich

## Slide 2: Project Overview
Apparel-centric social media app
  Users post their daily outfits
Specific feed based on following and apparel interests
Affiliate links on products
  Smaller account can have ability to get points for posting
AI recommends similar looking products
  Saving users money while still getting the desired look

## Slide 3: Project Management Style - Agile
Rapid Iterations and Flexibility
Prioritization of Features
  Focus on tasks which deliver the most value
Collaboration and Team Efficiency
  2 week sprints
  Standup meetings
https://www.softrizon.com/about/software-development-methodologies/

## Slide 4: Task Decomposition
Database
Create Aurora Database
Create Tables
API
User, Post, Image Table
Implement Full ER Diagram
Improve Performance
Mobile App / Website
Sign up/Sign In
Picture-Taking Functionality
Posts/Feed Page

## Slide 5: Key Milestones
Basic UI Functionality
  Website Demo
    ETC: End of December
  Application Demo
    ETC: Mid April
Suggesting Similar Products Using AI
  AI will tag a photo with various tags autonomously
  These tags will be used to find the best match to the current product
  ETC: Mid April
Tags
Red Shirt
Ripped Jeans
Black Belt
Sunglasses
Black Shoes

## Slide 6: Metrics/Evaluation Criteria
Basic functionalities(following people/posting/etc.)
  Fast retrieval and display of data
  Easy, simple GUI
AI
  Closeness of the match
  Number of found matched clothes
Navigation
  Ease of searching, going to another page
Affiliate Links
  Do they work on both original post and AI matches

## Slide 7: Conclusion
Use key milestones to guide our development
Meet and review progress regularly
Agile Approach
Next Steps
Build upon and expand our goals
Add/Remove Features from Plan
Continuously Iterate and Improve
Iterate & Improve

## Slide 8: Questions?

## Slide 9: Potential AI Implementations
Using OpenAI API
Pros:
Easy to implement
Relatively fast outputs
Dynamic uses
Cons:
Expensive
Model is very general
Using a Custom Model
Pros:
Can be customized to fit our exact needs
Can be trained on data we chose
Cons:
Very difficult to implement
Training can be intensive
Using an Open Source Model
Pros:
Also easy to implement
Large amount of options to use
Lots of well written documentation
Cons:
Good models are very large in size
Also most models are made for general use cases